* First Two weeks
  + Design will be finalized
  + Tools will be installed
  + Static pages like about us/contact us will be created
  + Students will able to create account
  + Students will able to apply for scholarship
* Next Two weeks
  + Sponsors will able to create account
  + Sponsors will able to adopt a student
  + Sponsors will able to keep track of students he’s adopted
  + Omolaubi virtual wallet will be integrated with 2% interest per day after late functionality
* Next two weeks
  + Users and visitors will able to review a site so organizations can plant a school
  + Business loan will be configured
  + Users will able to fill a complete and easy form so they can request for business loan
  + Fund a dream will also be configured.
  + If someone doesn’t return the loan, then 2% daily interest will be charged
  + Agent of change page will be created and configured
  + Marketplace will be created as same as provided design sample
* Next Two weeks
  + Blog/News page will be created as same as provided design
  + Hidden gems will be configured. (Q: where to show them? Only to admin or also to sponsors/users?)
  + Omowolabli 911 (Help page) will be created
  + Admin panel (where admin can control almost everything) will be completed
  + A beta version will be released just for test purpose and after testing final version will be released.